**HW 17-TK-Hillel-BA IT-ENG-Sprint Assessment**

За основу берем приоретизированный беклог из предыдущего задания для MVP фазы

разбиваем стори на задания

используя технику оценки трудоемкости PERT формируем таблицу

заполняем таблицу предположительнными оценками

на базе оценок выделям спринт беклог для Спринта\_1 для команды из

2 БЕ разработчиков

1 ФЕ разработчика

1 инженера контроля качества

1 бизнес аналитика

1 дизайнера

Ссылку на документ прикрепляем в домашнее заданее.

**Based on** [**Backlog Prioritization for ROMA**](https://drive.google.com/file/d/1h9jgtrq7oN473mdR8LAj6oODHDPOHhzS/view?usp=sharing) **for Epic\_1: Operations with user's account(s)**

Activity\_1: Money Transfers In

Task\_1: Money Transfers Internal

Story\_1: Money Transfers Internal (account)

Story\_2: UI Form

Story\_3: Money Transfers Internal (card)

Story\_4: Money Transfers Internal (acc-to-card)

Activity\_2: Money Transfers Out

Task\_2: Money Transfers External

Story\_5: Money Transfers External (account)

Story\_6: UI Form

Story\_7: Money Transfers Internal (card)

Story\_8: Money Transfers Internal (acc-to-card)

Task\_3: Built-In Filtering

Story\_9: Transfer history (internal)

Sroty\_10: Transfer history (external)

Story\_11: Transfer history (data filter)

Story\_12: Transfer history (data/account)

**The** Stories 1-4 were selected for the First release, Stories 5-8 - for the Second release, and Stories 9-12 - for the Third release (optional).

The stories selected for the MVP phase were broken down into a specific set of works as:

Story\_1 Money Transfers Internal (account)

Task\_1.1 Expected Result A (BA)

Task\_1.2 Expected Result B (FE)

Task\_1.3 Expected Result C (BE)

Task\_1.4 Expected Result D (QC)

Story\_2 UI Form

Task\_2.1 Expected Result E (FE)

Task\_2.2 Expected Result F (FE)

Task\_2.3 Expected Result G (BE)

Task\_2.4 Expected Result H (QC)

Story\_3 Money Transfers Internal (card)

Task\_3.1 Expected Result I (BA)

Task\_3.2 Expected Result J (FE)

Task\_3.3 Expected Result K (BE)

Task\_3.4 Expected Result L (QC)

Story\_4 Money Transfers Internal (acc-to-card)

Task\_4.1 Expected Result M (BA)

Task\_4.2 Expected Result N (FE)

Task\_4.3 Expected Result O (BE)

Task\_4.4 Expected Result P (QC)

PERT Works Estimation

